STAFF REPORT

City of Lancaster

CC 19

01/08/08

MVB

Date:	January 8, 2008

To:	Mayor Hearns and City Council Members

From:	James R. Williams, Public Works Director

Subject:	Acceptance of Public Works Construction Project No. 07-004

25th Street East Repairs

Recommendation:

Accept the work constructed by ANM Construction & Engineering for Public Works Construction Project No. 07-004, 25th Street East Repairs; direct the City Clerk to file the Notice of Completion for the project; and authorize payment of the 10 percent retention 35 days after recordation, provided no stop notices, as provided by law, have been filed.

Fiscal Impact:

This project was awarded in the amount of $411,506.00.  A reduced scope of work and no change orders has brought the total contract cost to $372,627.10.  Sufficient funds were budgeted and are available in Capital Projects Budget Account No. 232-12ST015-924.

Background:

On March 27, 2007, Council awarded Public Works Construction Project No. 07-004 to ANM Construction & Engineering.  The project reconstructed the dilapidated pavement, curbs, and sidewalks along 25th Street East from Avenue J-8 to Morningside Avenue.

Construction of the project has been completed to the satisfaction of the Public Works Director.  The project was substantially completed on November 28, 2007, which was within the time permitted in the contract.  The construction quantities and the amount of payment have been approved by the Contractor and the Public Works Director.

The total contract cost is $372,627.10.